# Autonomous Quadcopter
Brian Day
John Khala
Alex Birsak

Introduction
The purpose of this project is to create a quadcopter that is ready to fly. We will design and implement the software and hardware setup to allow for RC controlled and autonomous flight. We will be implementing instructions such as hold current position, fly a pre-determined path and following an object all while avoiding obstacles.
Specifications
The project will be broken up into distinct stages, research stage, building stage, stabilization stage, obstacle avoidance stage, autonomous flight stage, object following stage.
  - Research
There is a wide breadth of knowledge required to successfully build a working quadcopter. From a hardware aspect mechanical knowledge along with electrical system understanding is required. Proper components will need to be sourced or created to build a successful overall system. Information gathered will then be applied to our project and then tested thoroughly.
  - Parts, Building
    - Quadcopter
We have decided to purchase two kits to start from, one of which is an “Almost-Ready-To-Fly” kit while the other will be built from scratch. Arduino's will be used on each of the kits along with inside of the transmitter to manually control the quadcopter. There will be a lot of time required to put all of this hardware together correctly and after it is put together calibration and testing of the components will be needed.
    - Transmitter and receiver
To save on money on this project and to allow my control over transmission of data we will be be building our own transmitter/receiver. It will be started out of a cheap RC controller in which the electronics will be gutted and an Arduino and a 2.4ghz transceiver will be added. The receiver will be the same however it will be directly connected to the Arduino that will be the flight controller of the quadcopter.
    - Stabilization
This will be the most complicated and also the most important stage of our project. Unlike a helicopter or an airplane without computer controlled stabilization there is no possible way to fly it. Stabilization will need to be thoroughly solidified and tested before the rest of the project can continue. We will be again focusing on indoor only flying so environmental conditions like wind we will not need to be factored into our system. Things that we do need to take into consideration are :
1. Precision of electronics/sensors
2. weight and size of craft
Tasks and Milestones	Done by
Proposal	Brian
Researching Hardware	Brian & John
Assembly
Build kit	Brian & John
Testing	Brian & John & Alex
Interfacing Transmitter/Receiver
Programming	Brian
Researching	Brian
Testing	Brian & Alex
Stabilization Code
Programming	Brian & Alex
Testing	Brian & Alex
Object avoidance Code
Programming	John & Alex
Testing	John &Alex
Object Following Code
Programming	John & Brian
Testing	John & Brian
Final Report	Alex & John